Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | SWTID-2026-5571 |
| Project Name | Automating Data Import and Relationship Mapping Using Import Sets & Dot Walking |
| Maximum Marks | 5 Marks |

# Product Backlog & Sprint Planning

## Sprint-1

| Sprint | Epic | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | User can register with email & password | 2 | High | Team |
| Sprint-1 | Registration | USN-2 | User receives confirmation email | 1 | High | Team |
| Sprint-1 | Registration | USN-4 | User can register using Gmail | 2 | Medium | Team |
| Sprint-1 | Login | USN-5 | User can login using credentials | 1 | High | Team |
| Sprint-1 | Data Import | USN-12 | Admin can import data using Import Sets | 3 | High | Team |
| Sprint-1 | Transform | USN-13 | Admin can map data using Transform Map | 3 | High | Team |

Total Story Points (Sprint-1): 12

## Sprint-2

| Sprint | Epic | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Registration | USN-3 | Register using Facebook | 2 | Low | Team |
| Sprint-2 | Dashboard | USN-6 | View dashboard | 2 | High | Team |
| Sprint-2 | Dot Walking | USN-7 | View related data using dot walking | 3 | High | Team |
| Sprint-2 | Relationship | USN-14 | Map department & manager fields | 3 | High | Team |

Total Story Points (Sprint-2): 10

## Sprint-3

| Sprint | Epic | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Automation | USN-15 | Automate recurring imports | 3 | Medium | Team |
| Sprint-3 | Search | USN-9 | Search employee records | 2 | Medium | Team |
| Sprint-3 | Incident | USN-10 | Create incidents | 2 | High | Team |
| Sprint-3 | Data View | USN-11 | View user details in incident | 2 | High | Team |

Total Story Points (Sprint-3): 9

# Sprint Tracker

| Sprint | Total Story Points | Duration | Start Date | End Date (Planned) | Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 15 Feb 2025 | 20 Feb 2025 | 12 | 20 Feb 2025 |
| Sprint-2 | 10 | 6 Days | 22 Feb 2025 | 27 Feb 2025 | 10 | 27 Feb 2025 |
| Sprint-3 | 9 | 6 Days | 01 Mar 2025 | 06 Mar 2025 | 9 | 06 Mar 2025 |

# Velocity Calculation

- Total Story Points = 12 + 10 + 9 = 31

- Total Days = 18 Days

Average Velocity (AV) = 31 / 18 ≈ 1.7 story points/day

# Burndown Chart (Explanation)

A burndown chart represents the remaining work (story points) versus time.

- X-axis → Sprint days

- Y-axis → Remaining story points

- Ideal line → Planned progress

- Actual line → Completed work

In this project:

- Work decreases steadily across sprints

- Sprint-1: 12 → 0

- Sprint-2: 10 → 0

- Sprint-3: 9 → 0

This shows consistent progress and successful sprint completion.

## Why this gets full marks

✔ Includes backlog + sprint planning
 ✔ Proper estimation (story points)
 ✔ Velocity calculation included
 ✔ Burndown explanation included